# Task Assignment for Software Engineer – Jainish Nikul Shah

## Employee Details

| Field | Detail |
| --- | --- |
| Name | Jainish Nikul Shah |
| Designation | Software Engineer |
| Joining Date | 13 July 2026 |
| End Date | 17 September 2026 |
| Project Duration | 13 July 2026 – 17 September 2026 |
| Project Assigned | Techmentee – E-Pharma Management System |

# Phase 1: Project Understanding & System Analysis

### 13 July 2026 – 19 July 2026

- Study the complete E-Pharma Management System workflow.

- Understand the application architecture and business requirements.

- Analyze core modules:

  - User Registration & Authentication

  - Patient Management

  - Doctor Management

  - Pharmacy Management

  - Admin Dashboard

- Review database schema and API architecture.

- Prepare the System Analysis and Development Plan.

# Phase 2: Core Application Development

### 20 July 2026 – 26 July 2026

- Develop backend modules for:

  - User Registration & Login

  - User Profile Management

  - Role-Based Access Control (RBAC)

  - Session Management

- Implement secure REST APIs.

- Perform unit testing for developed modules.

# Phase 3: Medicine & Order Management Development

### 27 July 2026 – 02 August 2026

- Develop:

  - Medicine Catalog

  - Prescription Upload

  - Medicine Ordering

  - Inventory Management

  - Order Tracking

- Integrate APIs with the database.

- Validate business workflows and exception handling.

# Phase 4: Appointment & Consultation Module

### 03 August 2026 – 09 August 2026

- Develop:

  - Appointment Scheduling

  - Doctor Availability Management

  - Online Consultation

  - E-Prescription Management

- Integrate backend services with frontend modules.

- Perform functional testing.

# Phase 5: Admin Dashboard & Reporting

### 10 August 2026 – 16 August 2026

- Develop Admin Panel features:

  - User Management

  - Pharmacy Monitoring

  - Order Monitoring

  - Appointment Monitoring

  - Reports & Analytics APIs

- Optimize application performance.

- Validate dashboard functionality.

# Phase 6: Payment & Notification Integration

### 17 August 2026 – 23 August 2026

- Integrate payment gateway APIs.

- Develop notification services:

  - Email Notifications

  - SMS Notifications

  - Order Status Updates

  - Appointment Reminders

- Validate payment processing and notification workflows.

# Phase 7: Performance Optimization & Security

### 24 August 2026 – 30 August 2026

- Optimize backend services and database queries.

- Improve API response times.

- Implement secure coding standards.

- Resolve integration issues.

- Monitor application performance.

# Phase 8: Testing & Bug Resolution

### 31 August 2026 – 06 September 2026

- Perform:

  - Unit Testing

  - Integration Testing

  - Functional Testing

  - API Testing

- Resolve bugs identified during QA testing.

- Verify application stability.

# Phase 9: Deployment & Documentation

### 07 September 2026 – 13 September 2026

- Support staging and production deployment.

- Prepare:

  - API Documentation

  - Technical Documentation

  - Deployment Guide

  - Source Code Documentation

- Validate production deployment.

# Phase 10: Final Review & Project Handover

### 14 September 2026 – 17 September 2026

- Complete final code review.

- Verify all assigned modules.

- Resolve pending technical issues.

- Submit final source code and technical documentation.

- Support project handover and production deployment.

## ASSIGNED BY

Vaishali Pujari
Project Coordinator