Weekly Status Report

E-Pharma Management System — Phase 3

| Employee | Jainish Nikul Shah | Designation | Software Engineer |
| --- | --- | --- | --- |
| Project | Techmentee — E-Pharma Management System | Coordinator | Vaishali Pujari |
| Reporting Period | Phase 3 — July 27 2026 – Jul 31 2026 | Report Date | July 31 2026 |
| Phase | Phase 3 — Commerce & Consultation | Overall Status | Completed |

1. Summary

All Phase 3 objectives (payment-gateway integration, real-time teleconsultation, and refill reminders) were completed and verified end-to-end. Beyond the planned scope, payments were made provider-neutral across Stripe and Razorpay, and a Kafka-based event-streaming layer was introduced so that notifications, payments and other services are decoupled and independently scalable. The application still runs with zero configuration for demos, with the production integrations (live payment keys, Kafka broker) enabled purely through configuration.

2. Tasks Completed This Phase

| Task (Phase 3 scope) | Status | Remarks |
| --- | --- | --- |
| Payment gateway integration (Stripe / Razorpay sandbox) | Completed | Provider-neutral checkout; order is created only after the server verifies the payment and that the paid amount matches the recomputed cart total. Provider is a config switch (PAYMENT_PROVIDER) |
| Kafka event streaming for notifications, payments & other services | Completed | Orders, payments and notifications published to topics; notification and payment services are decoupled consumers. In-process bus by default, Apache Kafka via KAFKA_BROKERS (docker-compose provided) |
| Refill reminders | Completed | Every ordered medicine schedules a refill reminder; due reminders surface automatically as patient notifications and in a new Refills tab |
| Testing & documentation | Completed | End-to-end test suite grown to 38 assertions (payment verification, tamper rejection, payment-to-notification event chain, consultation access control); README and analysis document updated |

3. Deliverables

- Payment module (payments.js) — Stripe & Razorpay façade with server-side verification and mock providers

- Event-streaming bus (events.js) + docker-compose.yml — in-process by default, Apache Kafka via KAFKA_BROKERS

- Teleconsultation — chat (messages) and Jitsi video rooms; new Refills module and patient tab

- Automated end-to-end test suite expanded to 38 passing assertions; README and System Analysis document updated

4. Architecture Highlights

- Producers (orders, payments) are decoupled from consumers (notification service, payment/receipt service) via topics — new services can subscribe without touching business logic

- Payment verification is production-identical to the live providers; going live is a configuration change, not a code change

- Every new capability degrades gracefully to a zero-config demo mode (mock payments, in-process event bus, public Jitsi)

5. Plan for Next Phase (Phase 4 — Admin ERP & Reporting)

- Revenue, consultation and order reports for the admin dashboard

- SMS / email notification service subscribing to the existing Kafka notification stream

- CMS pages (FAQs, Terms, Privacy) and management of categories & specialties

6. Issues / Blockers

None blocking. Two decisions requested from the coordinator before production: (1) which payment provider to license for go-live — Stripe or Razorpay (both are already integrated); (2) whether a managed Kafka cluster should be provisioned for the staging environment.

Prepared by: Jainish Nikul Shah, Software Engineer

Submitted to: Vaishali Pujari, Project Coordinator