Monthly Status Report

E-Pharma Management System — Consolidated Summary (Phases 1–4)

| Employee | Jainish Nikul Shah | Designation | Software Engineer |
| --- | --- | --- | --- |
| Project | Techmentee — E-Pharma Management System | Coordinator | Vaishali Pujari |
| Reporting Period | 13 July 2026 – 02 August 2026 (Phases 1–4) | Report Date | 7 August 2026 |
| Phases Covered | Weekly reports: Wk 1, Wk 2, Phase 3, Phase 4 | Overall Status | On Track — 4 of 6 phases complete |

1. Executive Summary

This report consolidates all weekly status reports submitted to date (Week 1, Week 2, Phase 3 and Phase 4). Four of the six planned phases are complete and verified end-to-end, ahead of the original schedule. The E-Pharma Management System is a working, integrated platform connecting patients, doctors, pharmacies and administrators, with real payment processing, event-driven notifications, teleconsultation, and a full administrative reporting and content-management suite. Throughout, the guiding principle has been to build production-shaped integrations behind clean configuration seams: every third-party service (payments, Kafka, SMS/email) runs in a zero-config demo mode and switches to the live provider through configuration alone, so the system is always demonstrable while remaining production-ready.

2. Phase-by-Phase Progress

| Phase | Scope | Status | Key deliverables |
| --- | --- | --- | --- |
| 1 | Project understanding & system analysis | Completed | System Analysis & Development Plan; working end-to-end prototype covering all four roles (patient, doctor, pharmacy, admin) |
| 2 | Core module hardening | Completed | OTP-verified patient registration; verification-document upload for doctors & pharmacies; input-validation & error-handling pass; coding standards |
| 3 | Commerce & consultation | Completed | Stripe/Razorpay payments (signature-verified); Kafka event streaming; teleconsultation chat + Jitsi video; refill reminders |
| 4 | Admin ERP & reporting | Completed | Revenue/consultation/order reports; SMS/email gateway on the Kafka stream; category & specialty management; admin-editable CMS pages |
| 5 | Performance & security | Planned | PostgreSQL migration; encryption at rest; audit logs; load testing; accessibility pass |
| 6 | Deployment & handover | Planned | Production deployment; final documentation; demo & handover |

3. Delivery Metrics

| Phases completed | 4 of 6 (Phases 1–4) — ahead of schedule |
| --- | --- |
| Application roles | Patient · Doctor · Pharmacy · Admin (role-based access on every route) |
| Automated tests | 45 end-to-end assertions, all passing (npm test) |
| Payment providers | Stripe (default) & Razorpay — signature-verified, provider is a config switch |
| Event streaming | In-process bus by default; Apache Kafka via configuration |
| Database tables | 13 (users, medicines, orders, order_items, appointments, prescriptions, notifications, payments, messages, refill_reminders, taxonomy, cms_pages, otps) |

4. Cumulative Capabilities Delivered

- Authentication & RBAC — token sessions, scrypt-hashed passwords, OTP-verified patient sign-up, admin approval of doctors & pharmacies with document verification

- Commerce — medicine catalog, cart, stock-safe orders with server-computed totals, signature-verified Stripe/Razorpay payments, order pipeline and refill reminders

- Teleconsultation — appointment booking, party-scoped chat and Jitsi video rooms, doctor e-prescriptions and earnings

- Event-driven backbone — orders, payments and notifications published to topics; notification persistence and SMS/email delivery run as independent consumers

- Administration — KPI dashboard, reporting (revenue, top medicines, consultations), catalog (categories/specialties) and CMS (FAQ/Terms/Privacy) management

5. Key System-Design Decisions (across the month)

- Configuration-driven integrations — payments, Kafka and SMS/email each ship a mock and switch to the live provider via environment variables; the demo never needs external infrastructure

- Event-driven decoupling — producers (orders/payments) are separated from consumers (notifications, receipts, delivery) via topics, so new services attach without changing business logic

- Provider-neutral payments — a single verified-checkout flow spans Stripe and Razorpay; the provider is a config switch, not a code change

- Non-breaking enhancements — managed catalog is advisory (datalist, not a hard constraint) and the database schema is plain SQL, keeping a clean migration path to PostgreSQL

- Testable by construction — a single end-to-end suite (45 assertions) exercises every role and every money/security path against a throwaway database

6. Plan for the Coming Month (Phases 5–6)

- Phase 5 — Performance & security: PostgreSQL migration, encryption at rest for medical records, audit logging, load testing, accessibility pass

- Phase 6 — Deployment & handover: production deployment, final documentation, demo and handover

7. Issues / Blockers

None blocking; the system is fully functional in demo mode. Decisions requested before production hardening: (1) target hosting environment for the PostgreSQL migration and a managed Kafka cluster; (2) the payment provider to license for go-live (Stripe or Razorpay, both integrated); and (3) the SMS/email provider (Twilio or AWS SES) for live notification delivery.

Prepared by: Jainish Nikul Shah, Software Engineer

Submitted to: Vaishali Pujari, Project Coordinator