Weekly Status Report

E-Pharma Management System

| Employee | Jainish Nikul Shah | Designation | Software Engineer |
| --- | --- | --- | --- |
| Project | E-Pharma Management System | Coordinator | Vaishali Pujari |
| Reporting Period | 13 July 2026 – 19 July 2026 (Week 1) | Report Date | 19 July 2026 |
| Phase | Phase 1 — Project Understanding & System Analysis | Overall Status | On Track — Phase 1 Complete |
| Company | Techmentee INC, |  |  |

1. Summary

All Phase 1 objectives were completed within the week. In addition to the required analysis and planning deliverable, a working end-to-end prototype of the application (frontend and backend) was built and tested, giving the analysis a validated technical foundation and de-risking the upcoming development phases.

2. Tasks Completed This Week

| Task (per Phase 1 assignment) | Status | Remarks |
| --- | --- | --- |
| Study the complete E-Pharma Management System workflow | Completed | Reviewed all 9 module workflows, order flow and appointment flow from the project workflow document |
| Understand application architecture and business requirements | Completed | Documented client–API–database architecture with design rationale in the analysis document |
| Analyze core modules (Registration & Auth, Patient, Doctor, Pharmacy, Admin) | Completed | Module-by-module analysis covering roles, approval flows, order/appointment pipelines and admin oversight |
| Review database schema and API architecture | Completed | Designed 8-table relational schema and ~20-endpoint REST API grouped by module; documented conventions |
| Prepare the System Analysis and Development Plan | Completed | Delivered docs/system-analysis-and-development-plan.md incl. 6-phase plan mapped to project timeline |
| Working prototype (ahead of schedule) | Completed | Full-stack build: Node.js/Express REST API + SQLite + SPA frontend; all four role dashboards functional end-to-end |
| Automated testing | Completed | End-to-end API test suite (npm test): 15 assertions across all roles, RBAC denials and stock edge cases — all passing |

3. Deliverables

- System Analysis & Development Plan — docs/system-analysis-and-development-plan.md (architecture, module analysis, DB schema, API design, security, 6-phase plan, testing strategy, risks)

- Working prototype — Node.js/Express REST API, SQLite database, SPA frontend; patient, doctor, pharmacy and admin dashboards with orders, appointments, e-prescriptions, notifications and admin approvals

- Automated end-to-end API test suite (npm test) — 15 passing assertions

- Project documentation — README with setup, demo accounts, demo script and API reference

4. Plan for Next Week (Phase 2 — Core Module Hardening)

- OTP verification for patient registration (mobile/email)

- Document upload for doctor and pharmacy verification (degree, license, GSTIN proofs)

- Input validation and error-handling hardening across all API endpoints

- Review coding standards compliance and expand inline documentation

5. Issues / Blockers

None at present. One decision requested from the coordinator for Phase 3 planning: preferred payment gateway for sandbox integration (Razorpay vs. Stripe).

5. Overall Progress

| Item | Status |
| --- | --- |
| Phase Completion | 100% |
| Timeline Status | On Schedule |
| Quality Review | Completed |
| Documentation Status | Completed |
| Ready for Next Phase | Yes |

Prepared by: Jainish Nikul Shah, Software Engineer

Submitted to: Vaishali Pujari, Project Coordinator